Assignment 3.1

1.	Determine the Input, Process and Exit criteria for each of the project management	processes
Present the above data in a tabular diagram
Ans:	]
Project Initiation
Input	Process	Output
Customer need / A problem which needs a solution / Business opportunity	Risk assessment / Writing Business Case / Feasibility Study / Defining Project Scope / Assigning the Project Manager / Understanding the sponsor’s strategic requirements	Project Charter / Documentation of the feasibility study / Scope of the project

Project Planning
Input	Process	Output
Project Scope / Project Charter / Historical project information / Objective,constraints and assumptions of the project	Selecting the planning team / Creating work breakdown structure / Sequencing the different activities / Selection of Project Management Methodology / Defining Change Management Plan and Configuration Management Plan / Realistic Estimation of time, budget and resources / Scheduling the tasks / Deciding on the communication techniques	Project Management Plan / Management Plan for each functional area / Ongoing Project Plan updates

Project Execution
Input	Process	Output
Project Management Plan / Resources for executing the project	Performing the required task / Periodic Monitoring and controlling of performance / Management of quotations and proposals needed / Generating project data for status report / Testing the development on periodic basis	End Product / Lessons learned during exection / Measurement of project activities

Monitoring And Controlling
Input	Process	Output
End product to be delivered / Project Management Plan Updates / Change in requirement	Reviewing the project / Controls the project changes / Monitoring the suppliers / Documents quality control result / Implementsd risk treatment plans if required / Assuring the quality of the project	Progress report / Performance data / Plan updates or any change request from the customer

Project Closure
Input	Process	Output
Deliverables accepted by the customer / Reports and performance update documents	Porject deliverables are tranfered to the customer / Contracts are closed / Releasing the resources / Preparing the Project Information Report / Documenting the project reports and result	Closure Report / Lessons learned